## Slide 1: VTP
Anudeep Potlapally
Travis Rous

## Slide 2: Client/Company
Nick Newell
EchoStar

## Slide 3: Project
Web-based application
Video Sharing/Social Networking

## Slide 4: Passed Sprints
Sprint 1:
  Very Simple prototype
Sprint 2:
  Research and contact Google
  Database Design
  Integration of Popcorn.js
  Creating a Favorites page
  Login via Google and Facebook
  Error log

## Slide 5: Current Sprint
Sprint 3
  Adding image tags to database for video
  Continued work on favorites page
    Uses database to get information to populate based on the current user.
  Still waiting on Google

## Slide 6: Website Map

## Slide 7: Current Prototype
http://localhost/vtp/

## Slide 8: Goals Met
Play YouTube
Add image Tags
Login
Favorites
Database

## Slide 9: Issues & Problems
Searching and Storing videos in YouTube
  Waiting on YouTube API Approval.
Accessing friends lists of Google Users(“Google does not allow developers to see friends list”)

## Slide 10: Remaining Backlog
Just some of the major ones…
  Play videos from more than YouTube
  Complete the tags
  Create the series of web pages to make up the site
  Filtering the Tags
  Finalizing the Database

## Slide 11: Questions?