## Slide 1: VTP
Anudeep Potlapally
Travis Rous

## Slide 2: Client/Company
Nick Newell
EchoStar

## Slide 3: Project
Web-based application
Video Sharing/Social Networking

## Slide 4: Passed Sprints
Sprint 1:
  Very Simple prototype
Sprint 2:
  Research and contact Google
  Database Design
  Integration of Popcorn.js
  Creating a Favorites page
  Login via Google and Facebook
  Error log

## Slide 5: Current Sprint
Sprint 3
  Adding image tags to database for video
  Continued work on favorites page
    Uses database to get information to populate based on the current user.
  Still waiting on Google

## Slide 6: Website Map

## Slide 7: Current Prototype

## Slide 8: Goals Met
Play YouTube
Login
Add Image Tags
Favorites
Database

## Slide 9: Issues & Problems
Searching and Storing videos in YouTube
  Waiting on YouTube Data API Approval.
Accessing friends lists of Google Users.
Privacy issues on Tag information

## Slide 10: Remaining Backlog
Just some of the major ones…
  Play videos from Vimeo
  Implement other Tags
  Filtering the Tags
  Finalizing the Database
  GUI Design

## Slide 11: Questions?